Health check

– communication – messenger and slack going well

* Tasks being distributed and decisions being made – all good
* What changes to make:
  + Not at the place we expected to be because:
    - Tasks took longer than we thought they would;
    - We’re teaching ourselves (exponential function haha);
  + Not necessarily productive, but we had to make sure that everyone is working and try fix the existing problems;
    - Git problem;
    - Django fix issues thingy – kind of worked;
  + Actually has been working;
    - In general – a lot of research, not that much coding, but we’re pretty happy right now.

SUGGESTIONS

* bring food if you’re late

Front end

* Board
* Menus maybe!!! SOON DIANA

Back end

* django – installed the thing and fixed;
* data base – will be done this weekend or early next week; TUESDAY CONNECT WITH EVERYTHING
* Carla and Dacian – will start coding soon (early next week);

MINIMUM VIABLE PRODUCT

* Log in and register forms + connection to the data base;
* Python code – part of it (!);
* Board and menus;

WEEK 5 – try make everything work – actual game functionality